DeskOf Research Spike

LLM Citation Prediction Model - Validation Spec

Kinetiks AI - April 2026

Duration: 5-7 days. This runs before any product build begins.

Purpose: Validate or reject the hypothesis that LLM citation probability can be predicted from observable thread attributes.

# 1. Hypothesis

Not all Reddit and Quora threads are equally likely to be cited by LLMs (ChatGPT, Perplexity, Gemini, Claude) in their responses. We hypothesize that citation probability correlates with observable thread attributes, and that a prediction model trained on these attributes can meaningfully outperform random selection in identifying threads that will be cited.

## 1.1 Predicted Predictive Features (Ranked by Expected Importance)

| Feature | Hypothesis | Measurable? |
| --- | --- | --- |
| Google indexing status | Threads indexed by Google are far more likely to be cited, because LLMs heavily use Google-indexed content | Yes - Google Custom Search API |
| Question format | Threads phrased as questions that mirror natural LLM prompts ('what is the best X for Y') are more citable | Yes - regex and NLP classification |
| Subreddit authority | Some subreddits carry more weight in LLM training/retrieval than others | Yes - derive from citation frequency per subreddit |
| Thread score (upvotes) | Higher-scored threads are more visible and more likely to be indexed and cited | Yes - Reddit API |
| Answer structure | Threads with clear, definitive top answers (vs messy debates) are more citable | Yes - analyze top reply structure, length, formatting |
| Topic evergreen-ness | Threads about timeless topics ('best CRM') are cited more than time-bound topics ('what happened today') | Yes - temporal language detection |
| Thread age | Sweet spot: old enough to be indexed, young enough to be relevant (3-18 months) | Yes - timestamp |
| Comment count | Moderate comment counts (5-50) may be optimal - enough signal, not too noisy | Yes - Reddit API |
| Top reply length | Longer, more detailed top replies may be more citable | Yes - character count |
| OP engagement | Threads where the original poster is active may indicate higher quality discussion | Yes - OP reply count |

# 2. Data Collection

## 2.1 Thread Corpus

Collect 5,000 threads across 6 verticals relevant to DeskOf's initial use case:

| Vertical | Target Subreddits | Thread Count |
| --- | --- | --- |
| Growth / Marketing | r/marketing, r/digital_marketing, r/growthacking, r/content_marketing | 1,000 |
| Startups / SaaS | r/startups, r/SaaS, r/Entrepreneur, r/smallbusiness | 1,000 |
| Product / PM | r/ProductManagement, r/product_design | 500 |
| Dev Tools | r/webdev, r/reactjs, r/nextjs, r/selfhosted | 750 |
| AI / LLMs | r/artificial, r/MachineLearning, r/LocalLLaMA, r/ChatGPT | 750 |
| Lifestyle (control) | r/ramen, r/anime_irl, r/travel, r/AskReddit | 1,000 |

The lifestyle vertical serves as a control group - these threads are structurally different and should have different citation patterns. If the model can't distinguish them from professional verticals, the features aren't working.

## 2.2 Thread Selection Criteria

- Age: 3-18 months old (young enough to be relevant, old enough to be indexed)

- Minimum 5 comments (enough signal to analyze answer structure)

- Minimum 10 upvotes (filters out dead threads)

- Question or discussion format (not link posts, image posts, or meta posts)

## 2.3 Thread Attributes to Collect

For each thread, collect and store:

| Attribute | Source | Type |
| --- | --- | --- |
| thread_id | Reddit API | string |
| subreddit | Reddit API | string |
| title | Reddit API | string |
| body_text | Reddit API | string |
| score (upvotes) | Reddit API | integer |
| comment_count | Reddit API | integer |
| created_utc | Reddit API | timestamp |
| op_reply_count | Reddit API (computed) | integer |
| top_reply_score | Reddit API | integer |
| top_reply_length | Reddit API (computed) | integer |
| top_reply_has_formatting | Reddit API (computed) | boolean |
| is_question_format | NLP classification | boolean |
| question_type | NLP classification | enum (what-best, how-to, comparison, opinion, other) |
| topic_evergreen_score | NLP classification | float 0-1 |
| is_google_indexed | Google Custom Search API | boolean |
| google_search_position | Google Custom Search API | integer or null |
| unique_commenters | Reddit API (computed) | integer |
| avg_reply_length | Reddit API (computed) | float |
| has_definitive_answer | NLP classification | boolean |

# 3. Citation Checking

For each thread, extract the core question and check whether it appears in LLM responses.

## 3.1 Question Extraction

Convert each thread into a natural language question that a user might ask an LLM:

- If the thread title is already a question: use it directly

- If the thread is a discussion: rephrase as a question (e.g., 'Best CRM for startups - what are you using?' becomes 'What is the best CRM for startups?')

- Use Claude to do this rephrasing in batch - send thread titles + body excerpts, get back standardized questions

## 3.2 LLM Queries

For each standardized question, query four LLM platforms:

ChatGPT (OpenAI API)

- Model: gpt-4o with web browsing enabled

- System prompt: 'Answer the following question. Include source URLs where relevant.'

- Parse response for: any Reddit URLs, subreddit mentions, thread title matches

Perplexity

- Model: sonar-pro (includes web search and citations)

- No special prompting needed - Perplexity returns citations by default

- Parse: citation URLs for Reddit matches, cited source text for thread content matches

Claude (Anthropic API)

- Model: claude-sonnet-4-20250514 with web search tool

- Parse: search results and response for Reddit thread references

Gemini

- Model: gemini-2.0-flash with grounding (Google Search)

- Parse: grounding metadata for Reddit source URLs, response text for thread references

## 3.3 Citation Classification

For each thread-model pair, classify the citation level:

| Level | Definition | Label |
| --- | --- | --- |
| Direct citation | The LLM's response includes a URL to the specific Reddit thread | 3 |
| Content match | The LLM's response paraphrases or references content from the thread without direct URL | 2 |
| Subreddit reference | The LLM mentions the subreddit in context of the topic but doesn't cite the specific thread | 1 |
| No citation | No evidence the thread influenced the LLM's response | 0 |

For the prediction model, use binary labels: cited (levels 2-3) vs not cited (levels 0-1). Level 1 (subreddit reference only) is classified as not cited because it doesn't indicate thread-specific value.

## 3.4 Cost Estimate

| Component | Volume | Unit Cost | Total |
| --- | --- | --- | --- |
| Reddit API scraping | 5,000 threads + metadata | Free (with OAuth) | $0 |
| Google Custom Search | 5,000 indexing checks | $5 per 1,000 queries | $25 |
| Question extraction (Claude) | 5,000 threads | ~$0.003 each | $15 |
| ChatGPT citations | 5,000 queries | ~$0.01 each | $50 |
| Perplexity citations | 5,000 queries | ~$0.005 each | $25 |
| Claude citations | 5,000 queries | ~$0.01 each | $50 |
| Gemini citations | 5,000 queries | ~$0.01 each | $50 |
|  |  | Total | $215 |

# 4. Model Training

## 4.1 Approach

Start simple. The goal is to validate signal, not build a production model.

- Step 1: Exploratory data analysis. Plot feature distributions for cited vs non-cited threads. Look for obvious separators.

- Step 2: Logistic regression baseline. Fast to train, easy to interpret, good for identifying which features carry weight.

- Step 3: Gradient boosted trees (XGBoost or LightGBM). Better at capturing non-linear relationships and feature interactions.

- Step 4: Feature importance analysis. Which features matter most? Does this match our hypotheses?

## 4.2 Train/Test Split

- 80/20 split, stratified by vertical and citation status

- Additionally: hold out the entire lifestyle control vertical for validation

- Use 5-fold cross-validation on training set for hyperparameter tuning

## 4.3 Evaluation Metrics

| Metric | Target | Why |
| --- | --- | --- |
| AUC-ROC | > 0.65 (go), > 0.75 (strong) | Overall discrimination ability. If the model can't separate cited from non-cited better than 0.65, the signal is too weak. |
| Precision @ top 10% | > 50% | When we surface the top-scored 10% of threads, at least half should actually be cited. This maps to the user experience - high-score opportunities should be real. |
| Feature importance ranking | Interpretable | We need to understand WHY the model works so we can improve it. Black-box accuracy isn't sufficient. |
| Vertical stability | Consistent across verticals | The model should work across different topic areas, not just one. Test per-vertical performance. |

# 5. Go / No-Go Decision

## 5.1 Go: AUC > 0.65

Citation prediction becomes a core feature of the discovery engine. Proceed with the scoring weight allocated in the product brief (0.25 of composite match score). Deploy the model as-is for launch, with the longitudinal feedback loop improving it over time.

## 5.2 Strong Go: AUC > 0.75

Citation prediction becomes THE headline feature. Consider increasing its weight in the composite score. This level of accuracy is a genuine competitive moat - no other tool in this space has this capability.

## 5.3 Weak Signal: AUC 0.55-0.65

The signal exists but isn't strong enough for confident predictions. Options:

- Launch without citation prediction in the composite score

- Use citation features as a secondary filter (tie-breaker between otherwise equal opportunities)

- Invest in longitudinal data collection from DeskOf usage to improve the model post-launch

## 5.4 No-Go: AUC < 0.55

The observable thread attributes don't predict citation well enough. This doesn't kill DeskOf - the product works without citation prediction. The discovery engine falls back to expertise matching, timing, and answer gap detection. Citation tracking (in the Reputation tab) still works - we just can't predict it in advance.

In this case, the longitudinal data strategy becomes essential: once DeskOf has users posting and we're tracking outcomes, we accumulate the labeled data needed to build a better model later.

# 6. Spike Deliverables

## 6.1 Code

- Thread scraper script (Python) - configurable by subreddit list and date range

- Google indexing checker script

- Question extraction batch script (Claude API)

- LLM citation checker scripts (one per platform)

- Data pipeline script that joins all sources into the labeled dataset

- Model training notebook with EDA, baseline, and gradient boost

## 6.2 Data

- Raw thread corpus (5,000 threads with all attributes)

- Citation check results (20,000 thread-model pairs)

- Labeled dataset (5,000 rows, binary cited/not-cited)

- Trained model artifacts (if go)

## 6.3 Documentation

- Research findings report: feature distributions, model performance, feature importance

- Go/no-go recommendation with supporting evidence

- If go: integration spec for how the model plugs into Scout's scoring pipeline

- If no-go: alternative scoring strategy document

# 7. Day-by-Day Timeline

| Day | Focus | Output |
| --- | --- | --- |
| Day 1 | Build thread scraper. Configure subreddit lists. Begin scraping. | Scraper running, first 1,000 threads collected |
| Day 2 | Complete scraping. Build Google indexing checker. Run indexing checks. | 5,000 threads collected, indexing status labeled |
| Day 3 | Build question extraction pipeline. Build LLM citation checkers. Begin citation checking. | Questions extracted, citation checking started |
| Day 4 | Complete citation checking across all 4 platforms. Build data pipeline. | 20,000 citation check results, labeled dataset assembled |
| Day 5 | EDA. Train baseline model. Train gradient boost. Feature importance analysis. | Initial model results, feature importance ranking |
| Day 6 | Validate across verticals. Document findings. Write go/no-go recommendation. | Research report, recommendation document |
| Day 7 (buffer) | Address any data quality issues. Refine model if promising. Write integration spec. | Final deliverables |

# 8. Technical Notes

## 8.1 Reddit API Considerations

- 5,000 threads across 20+ subreddits requires ~200 API calls for listing + 5,000 for detail. At 60/min, approximately 90 minutes of scraping time.

- Use Reddit's /search endpoint with time filters to get threads in the 3-18 month range

- Respect rate limits - this is a one-time data collection, no need to rush

## 8.2 LLM Citation Checking Nuances

- Perplexity is the most reliable for citation checking because it always shows sources. Start with Perplexity and use it as ground truth.

- ChatGPT with browsing may not always cite Reddit even if it uses it. This means our citation labels are a lower bound - actual citation rates may be higher.

- Run citation checks at different times of day - LLM responses can vary based on when you query.

- Some LLMs may have updated their training data between when we scrape and when we check. This is noise we accept.

## 8.3 Google Indexing Check

- Use Google Custom Search API with site:reddit.com and the thread URL

- If the thread appears in results, it's indexed. Check first 3 pages of results for the thread's question as a query.

- Also record the position - a thread on page 1 of Google is very different from page 5